**MEETING REPORT**

**Team Name: Swiss Dental Care CEN**

**Date of Meeting: 19.03.2024**

**Start Time: 16:00 End Time: 17:00 Meeting Location: Brand Design Studio**

**Members Present: Ilir Gjylbegaj, Aron Subashi, Bled Ibrahimi, Amira Shehi**

**Members Absent: -**

**Topics Discussed:**

* **Evaluation of initial wireframes based on team input and market research findings.**
* **Discussion and selection of appropriate technologies and tools for development.**

**Decisions Made:**

* **Approved refined wireframes and user journey maps.**
* **Selected HTML, CSS, and Java as primary technologies.**

**Tasks Assigned:**

* **Ilir Gjylbegaj: Set up an integrated development environment and oversee initial backend setup.**
* **Aron Subashi: Develop a detailed content plan based on approved wireframes.**
* **Bled Ibrahimi: Enhance the wireframes into high-fidelity prototypes.**
* **Amira Shehi: Ensure compliance with data protection regulations.**

**Time, Place, and Agenda for Next Meeting:**

* **Time: 15:00**
* **Location: Brand Design Studio**

**Agenda for Next Meeting: Begin preliminary coding; assess high-fidelity prototypes and integration plans.**