**MEETING REPORT**

**Team Name: Swiss Dental Care CEN**

**Date of Meeting: 16.04.2024**

**Start Time: 17:00 End Time: 18:00 Meeting Location: Brand Design Studio**

**Members Present: Ilir Gjylbegaj, Aron Subashi, Bled Ibrahimi, Amira Shehi**

**Members Absent: -**

**Topics Discussed:**

* **Beginning of coding phase for core functionalities using HTML, CSS, and JavaScript.**
* **Integration strategies between front-end JavaScript and Java back-end services.**

**Decisions Made:**

* **Commence development focusing on essential features such as patient registration and appointment booking.**

**Tasks Assigned:**

* **Ilir Gjylbegaj: Oversee integration of Java back-end with front-end scripts.**
* **Aron Subashi: Work on HTML content for user authentication.**
* **Bled Ibrahimi: Apply CSS for styling consistent with high-fidelity prototypes.**
* **Amira Shehi: Implement security features in the front-end and back-end.**

**Time, Place, and Agenda for Next Meeting:**

* **Time: 17:00**
* **Location: Brand Design Studio**

**Agenda for Next Meeting: Conduct first round of integration testing and review progress.**